SWITCHEDHIT

CONFIDENTIAL  ·  PRODUCT PLAN  ·  2 SEPTEMBER 2026

SwitchedHit Replay

3D cricket match playback from ball-by-ball data

Watch any completed match as a stadium simulation. Not a live-score clone. Not a broadcast. A replay engine that turns public ball-by-ball records into a watchable 3D innings.

Brand: switchedhit.com (existing domain; prior cricket management sim to be retired or folded in). Platform: Unity (Android first). Data: Cricsheet archive first, optional delayed API later.

Owner: Dattaprasad Ekavade  ·  Pune  ·  Play Store account + 12 testers ready

# 1. Executive summary

Cricbuzz, FanCode and Hotstar win “what is the score right now.” Nobody owns “replay this Test from 2019 as if you were in the ground,” using cheap generic clips mapped to 0 / 1 / 2 / 3 / 4 / 6 / W / wide / no-ball.

That constraint is the product. Nine action clips plus a score overlay beat a fake “live 3D broadcast” that needs licensed footage and hundreds of unique strokes.

- MVP: T20/IPL archive playback in Unity, offline-capable after download.

- USP: searchable library of past matches + skip-to-over + auto-highlights (4s, 6s, wickets).

- Legal posture: no BCCI/ICC marks, no player likeness, credit Cricsheet, no claim of official live coverage.

- Money: India ads + US/UK/AU $2.99–4.99/mo no-ads / library unlock. Side project that can reach meaningful revenue only if highlights UX is sticky during IPL and World Cups.

Honest ceiling: this is not a ₹1 Cr business in year one. It is a defensible cricket utility with a domain you already own, cheaper data than live APIs, and a loop you can ship in one quarter.

# 2. Product definition

## 2.1 What it is

A 3D ground with two batters, a bowler, fielders as simple models, and a camera that cuts between bowler’s end and square-leg. Each delivery in the JSON triggers one pre-made clip. Scoreboard, wagon-style run text, and over-by-over skip sit on top.

## 2.2 What it is not

- Not Hawk-Eye. Not official highlights. Not fantasy. Not live streaming.

- Not ball-tracking accuracy. Line and length are not in Cricsheet; we do not invent them.

- Not the discontinued SwitchedHit management sim (daily 8 PM matches, auctions). That product stays sunset unless a later “my club replay” mode needs its backend.

## 2.3 Core user loop

- Open app → pick competition (IPL, WT20, Tests) → pick match → press Play.

- Watch at 1x or 2x. Skip overs. Jump to next boundary / wicket.

- Share a 12-second clip of “that over” (screen record or in-engine capture).

## 2.4 Audience

- Primary: 18–40 cricket fans who missed a match or want to relive a chase on mute.

- Secondary: diaspora (US / UK / Gulf / AU) who cannot get a cheap legal stream of old games.

- Not primary: 40+ Goa news users from the earlier idea. Different product.

# 3. Technical plan

## 3.1 Engine and clients

| Layer | Choice | Why |
| --- | --- | --- |
| Game / 3D | Unity 6 (Android first) | Clips, cameras, pooling, Play billing |
| AI in editor | Unity AI + Cursor on C# | Boilerplate only; you own feel |
| Companion site | switchedhit.com | SEO match pages, download CTA |
| iOS | Phase 2 | After Android closed test works |
| Backend | Cheap VPS or Cloudflare R2 + Worker | Index + packaged match JSON |

## 3.2 Data pipeline

Cricsheet publishes JSON as the main format (~22,800 matches: Tests, ODIs, T20Is, IPL, BBL, CPL, PSL, The Hundred, WPL, etc.). Downloads include “last 2 / 7 / 30 days” zips plus a full archive. Afghanistan-related matches are withheld by Cricsheet; do not scrape substitutes.

Ingest job (nightly):

- Pull recent zip from cricsheet.org/downloads.

- Normalize each delivery to a tiny event: { over, ball, batter, bowler, runs_batter, extras_type, extras_runs, wicket_kind, total }.

- Store compressed per-match files (~50–200 KB for a T20). Client downloads one match, not the whole archive.

- Build an index: competition, teams, date, result, highlight counts (4, 6, W).

### Event → clip map

| Cricsheet signal | Clip id | Default length |
| --- | --- | --- |
| runs.batter = 0 and no wicket/extra | DOT | 2.5s |
| runs.batter = 1 / 2 / 3 | RUN_1 / RUN_2 / RUN_3 | 3–5s |
| runs.batter = 4 | FOUR | 4s |
| runs.batter = 6 | SIX | 4.5s |
| wicket present | WICKET | 5s |
| extras.wides | WIDE | 2.5s |
| extras.noballs | NOBALL | 3s |
| other extras (bye/legbye) | DOT or RUN_n by runs.total | 2.5–4s |

Five is rare; treat as FOUR + 1 run animation or a single RUN_5 if you add it later. Left/right batter is a material swap, not a new clip set in MVP.

## 3.3 Animation and art

- Nine base clips. Optional variants later: caught / bowled / LBW all still use WICKET in v1.

- Source: Mixamo / baseball-swing retarget + bat childed to hand; or phone mocap (Move.ai / Plask) of one batter for FOUR/SIX only.

- Fielders: idle + one “jog to ball” for 1/2/3. No unique fielding positions from data.

- Ground: one generic stadium (Kenney / KayKit / Quaternius). Recolor pitch/outfield. No Eden Gardens replica.

- No official kits, logos, or player faces. Initials + generic jersey colors per team code.

- Audio: crowd bed + bat crack + appeal stinger. Kenney / Mixkit / ElevenLabs. Mute by default on first launch (commute-friendly).

## 3.4 Client architecture (Unity)

- MatchPlayer: queue of events, clock, playback speed (1x / 2x / 4x).

- ClipDirector: plays clip id, waits length, advances. Never block on network mid-over.

- ScoreHUD: totals, this over, batter/bowler names from JSON.

- HighlightIndex: precomputed timestamps for 4 / 6 / W so “Next highlight” is O(1).

- AssetBundles: ground + clips (~30–60 MB). Match JSON streamed (~100 KB).

- Object pooling on players; one pitch scene reused.

## 3.5 Backend

- Object storage: matches/{id}.json.gz + index.json.

- Worker: list competitions, search teams, signed download URLs.

- No user accounts in MVP. Device id for ads / IAP restore.

- Optional Phase 2: CricketData (~$6–30/mo) for same-day matches after stumps, still labelled Delayed.

## 3.6 Playback UX (the actual product)

| Control | Behavior |
| --- | --- |
| Play / Pause | Standard |
| 1x / 2x / 4x | Skip clip tails on 4x so a T20 finishes in ~12–15 min |
| Next over / prev over | Jump event pointer |
| Next 4 / 6 / W | USP. This is “highlights of older matches” |
| Jump to over N | Number pad |
| Scorecard tab | Full card from same JSON, no 3D |

# 4. Legal and compliance

- Facts of a cricket match (runs per ball) are not the same as a broadcaster’s footage. We animate our own generic scenes from public structured data.

- Do not use BCCI, IPL, ICC, team trademarks, or player publicity rights. Team names as plain text is the conservative path; confirm with counsel before branded crests.

- Cricsheet match data is freely published for reuse; Register is ODC-BY (attribute). Put “Ball-by-ball data: Cricsheet.org” in Settings and on the website. Read the zip licence file on each download and keep notices intact.

- Do not scrape Cricbuzz / ESPNcricinfo HTML.

- Store listing: “Unofficial 3D replay. Not a live broadcast. Not affiliated with BCCI or ICC.”

- Play policies: no gambling hooks, no fake “live now” badges on finished games.

# 5. Roadmap

| Phase | When | Scope | Exit test |
| --- | --- | --- | --- |
| 0 Spike | Week 1–2 | One IPL JSON → 9 clips on a plane pitch | You can watch 2 overs without cringing |
| 1 MVP | Week 3–8 | Library of IPL + recent T20I, HUD, highlights skip, ads | 12 testers finish one innings |
| 2 Store | Week 9–12 | Play listing, IAP no-ads, website match pages | Closed test → production |
| 3 Depth | Q1 | Tests/ODI (long form = 4x default), share clip, Konkani/Hindi UI optional | D1 > 30% on campaign |
| 4 Delayed today | If MVP retains | Paid API after stumps + push “match ready” | Same-day library without scrape |

Kill criterion: if testers call it “the same six clip on loop” and bounce before 6 overs, stop. Add clip variants before spending on UA.

# 6. Brand: switchedhit.com

The domain already ranks as a cricket product (management sim, beta v0.1: team of 15, daily 8 PM IST sim, auctions, ~298 registered teams historically). That product is discontinued. Do not run two cricket apps on one domain.

### Recommended reuse

- Keep the name SwitchedHit. Tagline shift: “Replay any match.”

- Redirect old sim URLs to a /sim-retired page. Offer existing users a waitlist on Replay.

- Website = match catalogue for SEO (“MI vs CSK 2019 final 3D replay”) + Play Store button.

- Play package name can stay new (com.switchedhit.replay) so the old sim listing, if any, does not poison ratings.

- Email / social: @datathecodie cross-post during IPL windows only. No daily spam.

# 7. Business plan

## 7.1 Problem

Old matches are locked in expensive archives or low-quality YouTube rips. Scorecards are dry. Live apps go quiet the day after the final. Fans want to re-watch a collapse in 10 minutes, not hunt a 4-hour upload.

## 7.2 Why now

- Cricsheet coverage is deep enough that a library feels premium.

- Unity + AI cuts clip and HUD time.

- You already have domain, cricket context, Play account, and testers.

- RMG ban in India pushed attention back to free cricket entertainment; this is not betting.

## 7.3 Positioning

“Cricbuzz is the score. Hotstar is the broadcast. SwitchedHit is the replay.”

## 7.4 Monetization

| Stream | Where | Notes |
| --- | --- | --- |
| Rewarded + banner ads | India / SEA | Between innings and on highlight skip. Not every ball. |
| No-ads IAP | Global | ₹199 / $2.99 yearly first; raise after retention proven |
| Library pack | Optional | “All IPL seasons unlocked offline” one-time |
| Website ads | switchedhit.com | Match pages during IPL |
| Not year-1 | Sponsors / official data | Need traction first |

Do not put a paywall in front of the first match. First innings free, always.

## 7.5 Cost to run (solo, year 1)

| Item | Monthly | Note |
| --- | --- | --- |
| Unity Personal / Plus | ₹0–800 | Personal is enough to start |
| Play Console | already paid | Account exists |
| R2 + Worker + domain | ₹500–2,000 | Bandwidth spikes in IPL |
| Cricsheet | ₹0 | Archive |
| Optional CricketData | $6–30 | Only if same-day is demanded |
| UA | ₹0 at launch | Organic + X + IPL Twitter replies |

Build cost is your nights, not a studio. Target under ₹25k cash in year 1 excluding your time.

## 7.6 Go-to-market

- Closed test with 12 testers (you already have the Play requirement).

- Launch window: next IPL or men’s/women’s T20 World Cup — not a random Tuesday.

- Content: 15-second “Kohli 82* replayed in 90 seconds of highlights skip” on X/Reels. No official footage.

- SEO: one static page per famous match from the index.

- Do not buy UA until D1 retention on organic is ≥30%.

# 8. Market potential

India is the world’s largest cricket-attention market and a weak IAP market. Downloads will be Indian; dollars if any will be diaspora + no-ads. Treat India as distribution, not ARPU.

| Scenario (month 12) | MAU | Revenue / mo | Assumption |
| --- | --- | --- | --- |
| Fail | <5k | ~₹0–10k ads | Clip fatigue, no launch window |
| Base | 40–80k | ₹40k–1.2L ads + some IAP | IPL organic, honest listing |
| Good | 2–4L | ₹3–8L | Highlights UX hits + one viral match page |

Good case still needs a season of LiveOps (new matches added the morning after). Without that cadence the library goes stale.

## 8.1 Competition

| Player | They own | Gap you take |
| --- | --- | --- |
| Cricbuzz / ESPN | Live score + text commentary | No 3D replay of old games |
| FanCode / Jio / Hotstar | Live video rights | Costly, not a 2016 Test on demand |
| Real Cricket / games | Arcade batting | Not real historical events |
| YouTube compilations | Actual footage (often unofficial) | Legal + search mess |

## 8.2 Strategic value beyond cash

- Reactivates a cricket brand you already registered.

- Reusable 3D pitch + clip tech if you later ship a separate hybrid-casual cricket game.

- Does not compete with your US-subscription utility ideas; can run in parallel as a seasonal app.

# 9. Risks

| Risk | Level | Mitigation |
| --- | --- | --- |
| Same 9 clips feel fake by over 8 | High | Kill test in week 2; add 2 variants per clip before UA |
| Trademark complaint on team names | Med | Plain text + disclaimer; remove crests |
| Cricsheet lag / withheld matches | Low | Label “available when data is published” |
| Play metadata / spam if overclaimed | Med | Never say “1000 live matches” or “official IPL” |
| Attention only in IPL | High | Highlights of classics keep off-season opens |
| Time vs job / other apps | High | Spike 2 weeks then decide; no Unity rabbit hole |

# 10. Recommendation

Build the Week 1–2 spike on Unity using one Cricsheet IPL final. If you want to keep watching after two overs, continue to MVP on switchedhit.com. If not, drop this and go back to a paid US utility.

Do not hire, do not buy a live API, do not model Eden Gardens, do not animate every stroke. Nine clips, real match events, skip-to-highlight. That is the whole company for the next 90 days.

Prepared for internal use. Figures are planning ranges, not forecasts.